# HAIR|line

Salon Manager — the plan for Hairline's new system

V1 Plan  •  For owner review  •  5 August 2026

A modern, simple salon system built around the way Hairline actually works — replacing MySalon with something faster at the till, visible from your phone, and safe from load-shedding and PC failures.

It is deliberately not an everything-system. Eleven years of Hairline's own data tells us exactly which features the salon uses every day and which were never touched. V1 does the daily essentials exceptionally well:

Invoicing & cash-up  ·  Clients & history  ·  Pricing & menus  ·  Stock control  ·  Staff & team portfolios  ·  Client messaging  ·  A simple diary

If the team loves it, the same system is built so it can later be offered to other salons — but Hairline comes first.

| 11 years | 90,183 | 8,645 | R7.5m |
| --- | --- | --- | --- |
| of your data analysed | invoices since 2015 | active clients | revenue in 2025 |

Every scope decision in this plan is grounded in Hairline's real MySalon database (backup of 29 July 2026), not guesswork.

01 — The case for change

## Why replace MySalon now

- It's 2005-era technology. The database behind MySalon is a Microsoft SQL Server 2005 design running on one PC in the salon. If that PC dies, trading stops until a backup is restored.

- The business is invisible from outside the salon. Takings, stock and staff performance can only be seen at reception.

- Price lists live in Word. Every increase means retyping the client menu — we found five years of separate Word and PDF price lists maintained by hand.

- No phone, no WhatsApp. Reports stay on the reception screen; client messaging is limited to dated SMS.

What MySalon got right — fast invoicing, denomination cash-up, simple stock takes — we keep and improve. The new till must be faster than the old one, or we have failed.

02 — The evidence

## What 11 years of your data told us

| Fact from your database | What it means for V1 |
| --- | --- |
| ~90,000 invoices; R7.5m revenue in 2025 | Invoicing is the heart. It gets the most design attention. |
| 3,841 daily cash-ups with coin & note counts | Cash-up stays denomination-based, exactly as reception knows it. |
| 2,606 tip records; 1,872 staff subs | Tips and subs are daily practice — first-class features, not add-ons. |
| 218 stock takes (49,663 items counted) | Stock take flow must be quick and forgiving. |
| 11,069 fingerprint clock-ins | The team already clocks in — we keep it, with PIN/photo instead of special hardware. |
| Thousands of SMSes sent to clients | Messaging matters — upgraded with templates, WhatsApp-ready. |
| Diary barely used; payroll, loyalty & packages never used | Payroll, loyalty and packages are left out of V1. The diary is included, but lightweight and optional. |

03 — What you get

## The seven modules

### 1. Till & Invoicing — the heart of the system

One screen: choose client → add services and products (each line tagged to the stylist who did the work) → discount if needed → take payment → done. Target: under 30 seconds for a routine sale.

- Payments exactly as today: Cash, Card, EFT, To-Pay, Voucher — split payments allowed.

- Tips captured per stylist at payment time; gift & comp vouchers sold, redeemed and tracked.

- Credit notes and corrections with a full audit trail — nothing silently disappears.

- Daily cash-up as you know it: count notes and coins, card/EFT totals auto-filled, float and cash-drop, then locked.

- Load-shedding-proof: if the internet drops, the till keeps invoicing and syncs when the connection returns.

### 2. Clients & History

- Instant search by name, phone or barcode. Full visit history back to 2015 — every service, product, price and stylist.

- Colour formulas and technical notes per client; medical flags; birthdays; preferred stylist.

- "Lapsed clients" list (e.g. no visit in 90 days) ready for a win-back message.

- POPIA-respectful: consent flags for messaging, opt-outs honoured automatically.

### 3. Pricing & Service Menu

- One service menu with price tiers per stylist level (senior / junior — as Hairline prices today).

- Price increases scheduled with an effective date — change once, applies everywhere.

- The printed / PDF client price menu is generated from the system — no more retyping Word documents every year.

- Service costs tracked, so you see margin per service, not just turnover.

### 4. Stock Control

- Retail shelf and professional back-bar tracked separately — matching your existing brand departments and industry best practice.

- Barcode scanning at the till and at stock take.

- Reorder levels with a simple "what to order" list per supplier; orders and receiving keep cost prices current.

- Stock takes with counted-vs-expected variance reports, quick to do in sections.

- Staff purchases at cost handled cleanly.

### 5. Staff & Team Portfolios

- Profiles, roles, targets, commission views, leave and public holidays.

- Each stylist gets their own login on their phone: today's clients, month-to-date performance vs target, tips earned. Their numbers, visible to them — a genuine team buy-in feature.

- Tips summary and staff subs per person, per period.

- Time clock: PIN or photo clock-in on a salon device — no special hardware.

### 6. Client Messaging

- SMS from day one (South African gateway); WhatsApp added once the business account is approved.

- Ready-made templates: birthday wishes, price-increase notice, win-back, thank-you / rebooking nudge.

- Every message logged against the client; opt-outs automatic.

### 7. Appointment Diary (lightweight)

- Simple day / week view per stylist; walk-ins stay first-class — invoicing never requires a booking.

- If the team adopts it, V2 adds online client self-booking. If not, it stays out of the way.

Across everything — the owner dashboard, on your phone, any time: today's takings so far, cash-up status, this month vs last, top stylists, stock value on hand, and VAT-ready sales figures for the accountant.

04 — Access

## Who sees what

| Role | Can do / see |
| --- | --- |
| Owner / Manager | Everything: reports, costs, margins, staff data, settings. |
| Reception | Till, cash-up, clients, diary, stock receiving and stock takes. No profit reports, no staff pay data. |
| Stylist | Their own dashboard only: their day, their performance, their tips; client history for clients they serve. |

Every user has their own login; every sensitive action is logged.

05 — Continuity

## Your data comes with

A one-time migration from the MySalon backup, tested in advance and finalised on go-live weekend:

- All 10,125 clients — details, notes and flags

- All ~90,000 invoices with line items — 11 years of searchable client history

- The full stock file with cost prices, selling prices and barcodes

- Staff records, service menu, departments and payment methods

MySalon stays available read-only afterwards as a safety net. Nothing is lost.

06 — De-risked rollout

## How we go live without risk

| Phase | What happens | Duration (indicative) |
| --- | --- | --- |
| 1. Build the heart | Till, invoicing, cash-up and clients, loaded with your real migrated data | 6–8 weeks |
| 2. Shadow run | Reception runs the new till alongside MySalon; daily totals must match to the cent | 2 weeks |
| 3. Go-live | Cut over invoicing and cash-up; MySalon goes read-only | 1 weekend |
| 4. Stock & staff | Stock control, orders and stock takes; staff portfolios and time clock | +4–6 weeks |
| 5. Messaging & diary | SMS/WhatsApp templates, the lightweight diary, stylist phone dashboards | +3–4 weeks |

Stylist dashboards arrive after the till is already trusted — the team's first impression is reception loving it, not change forced on everyone at once.

07 — Discipline

## What we are deliberately not building in V1

| Left out | Why |
| --- | --- |
| Payroll | Never used in MySalon; your current payroll process continues. Exports provided. |
| Loyalty points | Unused in 11 years. Revisit in V2 if wanted. |
| Online self-booking | Only makes sense after the diary is adopted internally. V2 candidate. |
| Multi-branch screens | The architecture supports it later; no clutter now. |
| Accounting integration | Clean report exports for the accountant instead. |

Every feature left out is a screen reception doesn't have to learn.

08 — The bar we've set

## What success looks like

- A routine sale rung up in 30 seconds or less; cash-up done in 5 minutes or less.

- Shadow-run totals match MySalon to the cent for two weeks.

- Reception says they prefer the new till within a month of go-live.

- You check the day's takings on your phone instead of phoning the salon.

- Zero data loss — every historic client visit still findable.

09 — Over to you

## Five decisions we'd like from you

- Name. Happy with "Hairline Salon Manager" as the working name, or do you have a preferred name?

- Price tiers. Confirm the stylist levels used for pricing (e.g. Senior / Junior — any others?).

- Card machine. Keep the standalone card terminals (amount typed in, as today), or explore integrated payments later?

- WhatsApp. Shall we register a WhatsApp Business account for the salon number?

- Diary. Should the team use the diary from day one, or introduce it gently after go-live?

Appendix A

## Technical architecture (for the technical reader)

- Platform: single web application (TypeScript end-to-end; Next.js/React front end), responsive for desktop till, tablet and phone; installable as a PWA on the reception machine.

- Database: PostgreSQL, cloud-hosted, with a salon/tenant key on every table from day one — Hairline first, multi-salon capable without a rewrite.

- Offline till: service worker with a local cache of clients, menu and stock; invoices created offline queue locally (surviving restarts) and sync with conflict-safe, idempotent writes; cash-up warns while unsynced invoices exist.

- Auth & roles: per-user accounts; role-based access (Owner / Reception / Stylist); invoice edits audited — MySalon's 368,553 audit rows prove the need.

- Money integrity: totals, VAT (15%), stock movements and commissions computed and validated server-side; soft deletes everywhere; immutable audit log on financial records.

- Messaging: South African SMS gateway (BulkSMS/Clickatell class) with delivery logging; WhatsApp Business API phase-in.

- Hosting & ops: managed cloud platform; automated nightly backups with point-in-time recovery and periodic restore drills; encrypted in transit and at rest; POPIA-conscious data handling.

Appendix B

## Data migration inventory

| MySalon source | Rows (July 2026 backup) | Destination |
| --- | --- | --- |
| Clients | 10,125 (8,645 active) | Clients |
| Invoices / InvoiceItems | 90,183 / 180,744 | Sales history |
| Stock | 3,981 items | Products (retail + back-bar) |
| Stylists | 46 (13 active) | Staff profiles |
| Departments / Categories | 29 / 5 | Product & service grouping |
| PaymentMethods | 5 | Payment types |
| StylistTips / StaffSubs | 2,606 / 1,872 | Tips & subs history |
| Vouchers | invoice-embedded | Voucher register (open balances) |
| SMS history | 3,844 batch items | Client message log |
| Cashup | 3,841 | Historic archive |

Excluded (empty or obsolete in source): payroll tables, loyalty, packages, proforma invoices, bank recon, fingerprint templates (hardware-specific).

Appendix C

## Evidence base

- MySalon database restored and analysed from the 29 July 2026 SQL Server backup (schema version 611 = SQL Server 2005).

- Usage findings and revenue by year derived from the Invoices, Cashup, StylistTips, StaffSubs, StockTake, FingerprintClock and Diary tables.

- Industry practice references: salon software adoption hinges on checkout speed and minimal training (Boulevard; The Retail Exec); retention is driven by client history, rebooking and win-back flows (Zenoti); back-bar vs retail separation with reorder thresholds is core salon inventory practice (Square; Salon Spa Connection; Suplery).

Prepared 5 August 2026 for the owner of Hairline, Shop 30, Stoneridge Centre, Greenstone Park. Grounded in the salon's own MySalon data (backup 29 July 2026). Questions and changes welcome — this plan is a conversation starter, not a contract.