HAIR|line

Salon Manager

MySalon gap analysis

A feature-by-feature read of the five MySalon manuals against the working prototype — then a second pass that asks which of the missing features Hairline was ever really using.

| Prepared for | The owner of Hairline |
| --- | --- |
| Compared | 48 pages of MySalon v8.11 manuals against 10 built screens |
| Evidence | Eleven years of migrated sales, stock and client records |
| Date | 14 August 2026 |

The short version.  Read only the manuals and you would conclude the prototype is roughly half a system. The migrated data tells a different story: several of the features it is “missing” were barely used at Hairline, and one of the biggest — stock control — is already producing numbers the salon cannot trust. The gap that matters is not the gap in the manual.

What's in this document

Four sections: the evidence, the coverage, the credit due to the new system, and the recommendation.

|  | SECTION | WHAT IT COVERS |
| --- | --- | --- |
| 1 | Three numbers | What eleven years of records say about which features earned their place |
| 2 | Coverage | Ten functional areas, and what is genuinely absent from each |
| 3 | Ahead | Where the prototype already does more than MySalon did |
| 4 | Recommendation | What to build, in order, and what to leave alone |

How this was checked.  Every claim about MySalon comes from the manuals in the salon's own files, read page by page. Every claim about the prototype was checked against the working system rather than from memory. The figures come from the migrated database.

SECTION 1

Three numbers that reorder the list

A gap analysis built only from the manuals would push us to build the wrong things. These three figures are the reason.

R1 920   of R7,47 million

Everything ever put on account, across the whole client file. MySalon devotes four screens to account trading — payments, statements, an owing column and an account-clients filter.

Don't rebuild it. Three hundredths of one percent.

1 350   of 3 447 stock lines

Stock lines sitting at a negative quantity on hand. Another 919 sit at zero. Only 570 lines — one in six — hold a figure that could plausibly be right.

Porting the stock machinery would faithfully reproduce a number nobody believes.

76   of 8 645 clients

Client records carrying an e-mail address. Phone numbers: 8 603. Birthdays: 718. And half the book — 4 246 people — came once and never came back.

SMS is the only marketing channel the data supports, and it isn't built.

A caveat on these numbers.  They describe how MySalon was used at Hairline, not whether a feature is worth having. Account trading being near zero may mean the salon chose not to offer it rather than that nobody wanted it — the same is true of loyalty. Where that judgement is yours, it is flagged as a decision rather than settled here.

SECTION 2

Coverage, area by area

Ten functional areas, drawn from MySalon's own three navigation panels. The verdict beside each name is the summary; the line beneath names what is genuinely absent rather than merely renamed.

| AREA | VERDICT |
| --- | --- |
| Till and invoicing | Ahead |
| Stock and suppliers | Largest gap |
| Clients | Partial |
| Diary and appointments | Partial |
| Staff | Partial |
| Cash-up and end of day | Partial |
| Reports | 4 of about 30 |
| Vouchers | At parity |
| Messaging and marketing | Not built |
| Setup and administration | Different shape |

Till and invoicing   ·   AHEAD

Everything MySalon's invoicing panel did, plus several things it didn't: more than one docket open at once, split payment across methods on a single sale, change due on both screen and slip, and sales parked as awaiting payment.

Absent:  client quotations · account payments

Stock and suppliers   ·   LARGEST GAP

The prototype can look at stock, suggest what to reorder, add lines and import a supplier list. It cannot yet change what the system believes is on the shelf, except by selling it. MySalon's own rule was that stock moves three ways — received, sold, counted — and two of those three are missing.

Absent:  receiving against a supplier invoice · purchase orders · stock take · returns to supplier · retail-to-back-bar transfer · supplier payments and ageing · value on hand at average cost · gross profit and margin · forward cover · per-ml colour usage

Clients   ·   PARTIAL

Client files, visit history, spend, notes and lifetime value all carry over. What is thin is everything the stylists themselves wrote down — MySalon kept a dated preference card per client, which is where the colour formulae lived.

Absent:  colour formula and preference history · client source · client groups · gender, area and address · loyalty points and barcode cards · default discount · photographs · statements · printable blank client card

Diary and appointments   ·   PARTIAL

Booking works end to end: pick a date and stylist, fifteen-minute slots, clashes refused, and the booking carries through to the till as a docket — with a cancellation charge if it comes to that. What is missing sits around it.

Absent:  staff rota and leave planning · department colour-coding · service packages with automatic timings · waiting list · confirmation messages

Staff   ·   PARTIAL

Staff can be added and edited, made active or inactive, and each has a portfolio with turnover, tips and retail share over any period. Monthly targets are shown but come from the migrated file — there is no way to set one, so anyone hired from here on has a target of zero.

Absent:  target setting · leave days and balances · employment, banking and statutory fields · notes and performance record · clocking in and out, with reasons · time-sheet report

Cash-up and end of day   ·   PARTIAL

The drawer is counted note by note against expected takings by payment type, with the float carried forward and the variance shown. But money also leaves the drawer during the day, and there is nowhere to record that — so a day with a single petty-cash purchase cannot balance.

Absent:  expenditures and expenditure types · staff advances taken during the day · the flag for an advance that shouldn't hit the cash-up

Reports   ·   4 OF ABOUT 30

The four that exist — staff turnover, daily staff turnover, item tracking and vouchers — are stronger than their MySalon equivalents: any date range, any combination of staff, departments and items, VAT split both ways, and every one of them exports to PDF, Excel and CSV. The count is the problem, not the quality.

Absent and worth having:  daily takings · business KPI (client source, gender split, average docket value) · client source · birthdays and loyalty anniversaries · purchase analysis · stock discrepancy, movement and value on hand · staff advances, tips and time sheets

Absent, probably not missed:  income statement · bank reconciliation · vendor ageing · branch transfers

Vouchers   ·   AT PARITY

Issued on a sale under a client or walk-in, with recipient, contact, amount, twelve-month expiry and barcode; kept off the stylist's figures as a salon sale; found by barcode, number, recipient or client; drawn down by any amount with the balance held for next time; and reported with the outstanding balance per voucher.

Absent:  vouchers about to expire shown on the dashboard

Messaging and marketing   ·   NOT BUILT

MySalon had a whole panel: appointment confirmations, batch campaigns, templates, an inbox for replies, an audit trail and a credit balance. The prototype has a message dialog on the client file that is explicitly a preview and sends nothing.

Absent:  the entire function

Setup and administration   ·   DIFFERENT SHAPE

Users, roles and per-screen permissions are handled better than MySalon's security levels, and the prototype adds CSV import with row-by-row error reporting plus backup validation. What is missing is the configuration MySalon expected you to set up on day one.

Absent:  company details, VAT and registration numbers, logo and invoice footer · departments as numbered, named, colour-coded records · the category lists (client groups and sources, expenditure types, clock-out reasons, to-do types, resources) · invoice and stock audit trails · locking a completed invoice

SECTION 3

Where the prototype is already ahead

Worth stating plainly, so the comparison reads fairly in both directions. None of these existed in the system being replaced.

—   Several clients at the counter at once — each with their own docket, and none of them lost.

—   Split payment across cash, card, EFT and voucher on one sale, labelled honestly at each step.

—   Change due shown on screen and printed on the slip.

—   Sales parked as awaiting payment, and settled later.

—   Print output that fits the page — invoice, tri-fold price menu and landscape reports.

—   Every report exports to PDF, Excel and CSV.

—   Permissions per screen, per role, safe across screens added in future.

—   A price menu builder with a scheduled, salon-wide increase.

—   Imports that explain themselves, naming the row and the reason it failed.

—   Runs in a browser — no SQL Server 2005, and backups verified before they are trusted.

SECTION 4

What to build, in order

Ordered by what the salon cannot open without, rather than by what the manual happens to document. Each tier assumes the one above it is done.

Tier 1 — before go-live

Without these, a normal trading day cannot be recorded truthfully.

—   A stock take, then receiving at delivery

In that order. Counting resets the ledger to something true; receiving keeps it that way. Rebuilding supplier invoicing on top of 1 350 negative lines just automates the error.

—   Expenditures and staff advances at the cash-up

Both take cash out of the drawer during the day. Until they can be entered, the variance figure is measuring the wrong thing.

—   The client preference card, with colour formulae

This is the stylists' working memory, and the one piece of client data that cannot be reconstructed. It needs somewhere to live before the old system is switched off.

—   Departments as real records

Number, name and diary colour. Every report in MySalon hangs off this, and the prototype currently treats department as a loose label on each item.

Tier 2 — the first month

Not blocking, but each will be asked for within a few weeks of daily use.

—   Daily takings, and a KPI report

The two the owner actually reads — one every morning, one at month-end. The KPI needs client source and gender captured on the client record first.

—   Setting staff targets

Monthly figure, working days, daily target and a projection. Currently display-only, which means every new hire shows a target of zero.

—   SMS: appointment confirmations first, campaigns second

99.5% of the client file has a phone number and under 1% has an e-mail. With 4 246 clients who came once, the win-back message is the highest-value thing on this whole list.

—   Staff leave and a rota

Leave balances on the staff record, and days off showing in the diary so bookings are not taken against someone who is not in.

—   Expiring vouchers on the dashboard

The machinery is built; it just needs surfacing where reception will see it.

Tier 3 — on request only

Present in MySalon, and deliberately not proposed. Each is either unused at Hairline, dependent on hardware the salon does not have, or built for a multi-branch group.

—   Client accounts and statements

R1 920 in eleven years. Four screens' worth of work for a rounding error.

—   Loyalty points

MySalon's scheme depends on barcoded loyalty cards, and no client in the file has one. Worth revisiting as a decision about the business, not as a migration task.

—   Quotations, service packages, resource booking, phone book

No trace of use in the migrated data.

—   Income statement, bank reconciliation, forward cover, supplier ageing

Accounting functions that the salon's bookkeeping already covers elsewhere.

—   Per-ml colour control, fingerprint clock-in, branch transfers

Heavyweight stock control, hardware the salon does not own, and a feature for salon groups.

NOTES

Method, and what was read

Every feature claim about MySalon comes from the five manuals in the salon's files, read page by page. The files carry no searchable text, so all 48 pages were read as images.

| MANUAL | PAGES | WHAT IT COVERED |
| --- | --- | --- |
| MS Getting Started | 9 | Set-up: staff, departments, client sources, company info, options |
| MS Navigating Panels | 9 | The full menu tree — General, Reports and Manage |
| MS Clients Overview | 7 | The client record card and the client reports |
| MS Staff | 8 | Staff records, subs, targets and the KPI report |
| MS Stock & Price List | 15 | Price list, vendor invoicing, ordering, stock take, valuation |

Data handling

—   Client identities in the prototype are pseudonymised, and no raw personal data has been committed to the code repository.

—   The MySalon backup is used for validation only — it is checked, never restored, and it never leaves the machine it is checked on.

—   Services, prices, products, stock, revenue, staff and visit patterns are all real.

This analysis describes a prototype and a proposal. Nothing in it is fixed, and every part of it can change on your say-so.